## Slide 1
SMMyE
Environmental and Soil Monitoring System
for the Región Valles, Jalisco, Mexico
Software Configuration Management — Graduate Program
Project Baseline v1.0
Ignacio Andrade Salazar — Project Manager
September 2026

## Slide 2
Why This Matters
1
The Región Valles lacks continuous, publicly accessible environmental and soil data.
2
Farmers, researchers and local authorities need real-time insight they can actually understand — not raw sensor logs.
3
Existing IoT monitoring platforms expose data, but rarely explain it in plain language.
SMMyE | Project Baseline v1.0
1

## Slide 3
Objectives
GENERAL OBJECTIVE
Develop and evaluate a web platform that integrates an AI agent (via MCP + LLM) to make the technical data produced by SMMyE's IoT nodes accessible and understandable to users of every technical level in the Región Valles.
SPECIFIC OBJECTIVES
1
Define functional & non-functional requirements (SRS)
2
Design a scalable, secure system architecture
3
Build the REST API, web platform and MCP server
4
Validate usability with real users (target SUS score ≥ 70)
SMMyE | Project Baseline v1.0
2

## Slide 4
Scope
In Scope
Continuous data reception & storage from IoT nodes
Real-time visualization: tables, cards, charts
Station, sensor & user administration
Natural-language chat assistant — EcoFlow
Initial deployment on CUValles nodes, Región Valles
Out of Scope / Limitations
Physical device control or actuation
Remote sensor calibration / hardware config
Predictive analytics or forecasting (future work)
Automated external notifications (email/SMS)
High availability / redundancy (single server)
SMMyE | Project Baseline v1.0
3

## Slide 5
Development Methodology
Scrum — agile, iterative, incremental
Scrum framework
Iterative and incremental delivery instead of a single big-bang release
Product Backlog
Prioritized User Stories, each traceable to a functional requirement (RF-xx)
Sprints
26 fixed 2-week sprints across the 12-month plan
Story Points
Fibonacci-scale relative sizing used for sprint planning and velocity
Review & Retrospective
Every sprint ends with a demo and a process retrospective
SMMyE | Project Baseline v1.0
4

## Slide 6
System Architecture
Five decoupled layers
1. Acquisition (IoT)
Raspberry Pi 5 nodes with environmental & soil sensors
2. Business Logic
Laravel 10 REST API with JWT authentication
3. Data
MySQL 8 — relational storage of all system data
4. Presentation (SPA)
Vue 3 — monitoring, stats, admin & reports
5. Conversational AI
n8n + MCP server + Ollama (local LLM)
SMMyE | Project Baseline v1.0
5

## Slide 7
IoT Sensor Network
Hardware provided & installed by CUValles — replicable to other regions
Air & Climate
Temperature · Humidity · Pressure · CO₂ · Particulate matter · Rainfall · Wind speed & direction
Radiation
UV radiation · Light intensity
Soil (Edaphological)
Nitrogen (N) · Phosphorus (P) · Potassium (K)
SMMyE | Project Baseline v1.0
6

## Slide 8
Technology Stack
Backend
PHP 8.2 + Laravel 10, JWT auth
Database
MySQL 8
Frontend
Vue 3 + Vite + Pinia + Tailwind CSS
AI / Chat
n8n orchestrator + MCP server + Ollama (local LLM)
Infrastructure
Docker + Docker Compose + Nginx
SMMyE | Project Baseline v1.0
7

## Slide 9
EcoFlow — The Conversational Assistant
User asks
a question
n8n
orchestrates
Ollama LLM
picks a tool
MCP server
queries data
Plain-language
answer
The LLM never touches the database directly — every query goes through read-only MCP tools.
SMMyE | Project Baseline v1.0
8

## Slide 10
Product Backlog — Sample User Stories
13 user stories · 66 story points total — full backlog in the Baseline document
US-01
As a user, I want to log in with my credentials, so that I can access the features for my role.
3
US-06
As an administrator, I want to register sensors with classification thresholds, so that readings are flagged automatically.
5
US-09
As a user, I want to see the latest reading per station in real time, so that I can monitor current conditions.
5
US-12
As a user, I want to chat with EcoFlow in natural language, so that I can understand environmental data without technical knowledge.
8
US-13
As the system, I want EcoFlow to query data only through read-only MCP tools, so that the LLM never touches the database directly.
8
SMMyE | Project Baseline v1.0
9

## Slide 11
Team
Roles defined for this course exercise
Ignacio Andrade
Project Manager / SCM Lead
Backend Developer
Senior · Fullstack (Laravel/Vue)
Frontend Developer
Junior · Vue 3 SPA
UI / UX Designer
Mid-level · UX/UI design system
AI / Automation Engineer
Senior · n8n, MCP, Ollama, RAG
DevOps / QA
Junior · Docker, tests, audits
SMMyE | Project Baseline v1.0
10

## Slide 12
Timeline
Scrum: 26 two-week sprints over 12 months
1
Baseline &
Requirements
Sprints 1–2
(Weeks 1–4)
2
SCM Plan &
Config. ID
Sprints 3–4
(Weeks 5–8)
3
Architecture
& UX/UI Design
Sprints 5–8
(Weeks 9–16)
4
Implementation
Sprints 9–17
(Weeks 17–34)
5
Testing &
Config. Audit
Sprints 18–21
(Weeks 35–42)
Buffer /
Contingency
Sprints 22–25
(Weeks 43–50)
7
Final Delivery
& Release
Sprint 26
(Weeks 51–52)
SMMyE | Project Baseline v1.0
11

## Slide 13
Team & Infrastructure Costs
Estimated using average Mexican market rates, 2026 (MXN) — everything costed, nothing free
Project Manager (part-time)
$10,000 / mo
Backend Developer — Senior, Fullstack
$28,000 / mo
Frontend Developer — Junior
$14,000 / mo
UI / UX Designer — Mid, part-time
$12,000 / mo
AI / Automation Engineer — Senior
$30,000 / mo
DevOps / QA — Junior, part-time
$8,000 / mo
Server hosting (Docker + GPU-ready VPS)
$3,000 / mo
GPU for local LLM inference (Ollama)
$25,000 one-time
Domain & SSL
$500 / yr
Base project cost (12 months)
$1,285,500 MXN
SMMyE | Project Baseline v1.0
12

## Slide 14
Profit Margin & Total Budget
A 15% margin is applied to both cost and schedule
BASE PROJECT COST
$1,285,500
PROFIT MARGIN (15%)
+ $192,825
TOTAL PROJECT BUDGET
$1,478,325
Schedule contingency: 4 of 26 sprints (≈15%) are explicitly reserved as buffer (Sprints 22–25) — the same margin applied to cost is applied to time.
SMMyE | Project Baseline v1.0
13

## Slide 15
Thank You
Next milestone: SCM Plan & Configuration Identification — Sprints 3–4
Ignacio Andrade Salazar · ignacio.andrade2285@alumnos.udg.mx